Interim

Bay Area

Center to Center

Configuration Management Plan

(Final)

April 26, 2005

| Revision History |
| --- |
| Date | Author | QC | Notes |
| 3/7/05 | Wagoner | Elovitz | Initial version |
| 3/21/05 | Wagoner | Elovitz | Modified based on internal review |
| 4/1/05 | Charles | Elovitz | Modified based on MTC comments |
| 4/26/05 | Elovitz | Miller | Modified based on C2C Working Group Comments |

Table of Contents

1	Introduction	2

1.1	Terms and Definitions	2

1.2	Identification	3

1.3	Purpose	3

1.4	Document Overview	4

1.5	Referenced Documents	4

2	Configuration Management	6

2.1	Purpose and Activities	6

2.2	Objectives	7

3	Configuration Identification	8

3.1	General	8

3.2	Baseline Management	8

3.3	Software Configurable Items (SWCI(s))	9

3.4	Hardware/Communications Configurable Items (HCCI(s))	10

4	Configuration Control	11

4.1	General	11

4.2	Change Control Tools	11

4.3	Change Procedures	11

4.4	SCR/PR/MCR Submittal	12

5	Configuration Control Board (CCB)	13

5.1	Membership	13

5.2	New Members	14

6	Configuration Management Status Accounting	15

6.1	General	15

6.2	Tools	15

6.3	Configuration Audits	15

6.4	Configuration Reporting	15

APPENDIX A – Change Request Form	Error! Bookmark not defined.

APPENDIX B – Change Request Flowchart	4

# Introduction

## Terms and Definitions

Baseline.  A Baseline is a Configuration Identification term formally designated and applicable at a specific point in an items life cycle.  A version of a piece of software, which has been benchmarked, is re-creatable, and controlled in a configuration management system from which all changes are measured against.  Baselines, plus approved changes from those baselines, constitute the current configuration identification.

Center.  A Transportation Management Center participating in the Interim C2C project.

Center to Center. The project named to define the exchange of information among Transportation Management Centers.  In this case, the Interim C2C project.

CMP. Configuration Management Plan

Configuration.  The functional and/or physical characteristics of hardware/software as set forth in technical documentation and achieved in a product.

Configuration control.  The systematic evaluation, coordination, approval/disapproval, tracking, and dissemination of proposed changes and implementation of all approved changes in the configuration of any item after formal establishment of its configuration Baseline.

Configuration Control Board (CCB).  A board composed of technical and administrative representatives who review and authorize changes to an approved baseline.

Configuration identification.  The current approved or conditionally approved technical documentation for a configuration item as set forth in specifications, drawings, and associated lists, and documents referenced therein.

Configuration item (CI).  A configuration item is an aggregation of hardware, software, or communications equipment, that satisfies a discrete end use function and is designated for separate configuration management.

Hardware/Communications configuration item (HCCI).  A specific CI which is an aggregation of hardware and communication items that satisfies an end use function and is designated for separate configuration management. This aggregation includes documentation and other artifacts associated with the HCCI that are essential to the operation and maintenance of the HCCI.

Interface Control Document (ICD).  The definition of interfaces for the Interim Center to Center system.

Life cycle.  The phases a software product goes through between when it is conceived and when it is no longer available for use.  The software life-cycle typically includes the following: requirements analysis, design, development, testing (validation), installation, operation, maintenance, and retirement.

Problem Report (PR). A report to the CCB detailing problems or errors encountered in the Interim C2C system.

RTMC.  The Bay Area’s Regional Transportation Management Center, which is one of the Centers participating in the Interim C2C project, and includes the TravInfo® TIC and Caltrans TMC)

System Change Request (SCR).  A proposed modification to the baseline of the Interim Center to Center (C2C) System (SWCI(s)) that is to be managed by the Change Control process.

Software configuration item (SWCI).  A specific type of CI that relates to a software item that is identified for configuration management.  SWCI may be documentation, data, or other artifacts that are created or procured as part of the software development lifecycle.

Status accounting.  The process of documenting and tracking the correct approved actions/status of the system, including a historical record of the development of CIs and all approved changes.

## Identification

This Configuration Management Plan (CMP) is a tool used to establish the overall approach for the Configuration Management requirement for the Interim C2C system.  The scope of this plan extends to Software Configuration Items (SWCIs) developed or implemented for the system’s life cycle.  The CMP will be a dynamic document, and will be updated as work on the Interim C2C System proceeds and the necessity arises.

PB Farradyne shall maintain this plan at the behest of the CCB for the Interim C2C system, and will use the ProjectSolve web site initially developed for the TravInfo® project to store and provide access to the C2C System Configuration Management documents.

## Purpose

The purpose of this document is to identify and describe the overall policies and methods for the Configuration Management (CM) activities to be used during the system life cycle of the Interim C2C system, including SWCIs comprising data interfaces, and will be updated progressively as the work proceeds and the necessity arises.  The primary intention of this CMP is to provide overall information on the Configuration Management policy and methods to be adopted and implemented for the Interim C2C project including: submitting, planning, approving, and implementing changes to participating Centers’ C2C software, ICD, DDI, message sets, and communications system.

Configuration Management includes maintenance of inventory lists, and includes the following:

- Lists, IDs and definitions of Center-to-Center messages must be in a strict configuration management in a Center-to-Center system.  All Centers must agree on the common messages they will be sharing

- Rules for device naming must be agreed on by all centers.  The rules must be flexible enough for all centers to be able to name their own devices, but strict enough to prevent naming conflicts.

- Rules for identifying roads and link segments must be defined and enforced.  Each road segment must have a mechanism of identifying it.

- Rules for assigning IDs to incidents must be defined and enforced

- Rules for assigning unique ids to each agency must be defined and enforced, and each agency must have a unique id.

- Rules for assigning unique ids to workstations and operators must be defined and enforced

The Configuration Management Plan identifies the items to be managed, the methods by which they are managed and the control processes necessary for coordination and control.  The Configuration Management Plan focuses on directing the following actions:

- Configuration management actions in support of the ICD.  These are actions taken to make certain that any future changes to the ICD, or development of future C2C functionality beyond the Initial Build, follow approved configuration management guidelines.  One example is to identify changes desired by a subset of the involved agencies that could affect overall C2C Operations, and gain approval before such changes are made.  This will ensure the developed system meets requirements and continues to support all users.

- Configuration management actions in support of the communications network used in C2C data exchange.

- Formally document problems associated with the functional interface and the communications network, as reported by users, and additional or changed requirements (e.g., suggested enhancements).

## Document Overview

The Interim C2C project scope of work requires the development of a Configuration Management Plan (CMP).  The CMP will describe the overall technical and administrative direction and control for the Interim C2C system during the total system life cycle, including operational phases.   The following provides a summary of each section contained within this Configuration Management Plan.

- Section Introduction identifies, describes the purpose, introduces the objectives, and summarizes the contents of the document.

- Section Referenced Documents lists the referenced materials to which this document refers for further information.

- Section Configuration Management outlines and describes the project’s Configuration Management practices, which are based on the generally accepted industry standards in manufacturing and software development.

- Section Configuration Identification identifies the Baselines and the Configuration Items (CIs) comprising the Baselines.

- Section Configuration Control defines the policies and methods used to establish and control the Configuration Items identified in section 4 by the formally constituted Configuration Control Board (CCB).

- Section Configuration Management Status Accounting describes the plans for status accounting, which track changes and document them for historical reference.

The application of this CMP shall be as follows:

- Initial implementation and changes to the Interim C2C system (comprised of software assets and communications system) will be implemented in a controlled manner via a CCB.

- The aim is to keep the number of configuration changes to a minimum, and in this context it must be kept in mind that technical or engineering feasibility are not in themselves sufficient grounds for change authorization.

The CMP is a living document and as a result additions, deletions, and modifications will occur as it is utilized.  It will be updated as additional configuration activities are defined as the work proceeds and the necessity arises.  Changes to this document after acceptance of the initial version require approval of the CCB.

## Referenced Documents

The following documents serve as reference materials for the creation of the Configuration Management Plan:

- Memorandum of Understanding for the San Francisco Bay Area Interim Center-to-Center Program (January 4, 2005)

- Interim Center to Center Interface Control Document (ICD) – Final – July 7, 2004

- Interim Center to Center Detailed Definition of Interfaces – Final March 22, 2004

These documents can be provided by PB Farradyne upon request until a ProjectSolve2 website is implemented for the project to share documents among participants.

# Configuration Management

## Purpose and Activities

Configuration management is a systems development discipline that promotes the proper identification of the configuration, control of changes, and records the change implementation status of the physical and functional characteristics of the Interim C2C system.

Configuration Management identifies what is required, designed, and produced. It also provides for the evaluation of changes including effects on technical and operational performance. This leads to making the configuration visible and understood by all the parties involved with the project.

Configuration management will be performed by participating Centers at the Configuration Item level for SWCI(s) as explained in the Configuration Identification section. Entities developing software for use by Centers (e.g., Centers, PB Farradyne, and IBI) will maintain baselines of released software.

Configuration management covers three basic essential interdependent activities:

- Configuration Identification – Configuration identification is for the formal step of identifying the configuration of an item (i.e., name, location, version), and documenting its’ functional and physical characteristics.

- Configuration Control – Configuration control is the exercising of established procedures to classify, approve or disapprove, implement, and confirm changes to the agreed upon specifications and baselines.

- Configuration Management Status Accounting – Configuration accounting is the formal recording and reporting of data relating to configuration identification, approval status of proposed changes, and implementation status of approved changes during all phases of the project.  These three activities will be described in more detail in the following sections.

Configuration management is therefore the means through which integrity and continuity of the system’s design, and decisions made regarding technical performance, producibility, operability, and supportability are recorded, communicated, and controlled.

When requested by the Interim C2C CCB or MTC, Formal Configuration Audits will be performed to determine compliance with baseline specifications.  These audits should be performed by suitably qualified personnel who will certify all the Interim C2C system CI(s).

Each participating Center is responsible for implementing adequate backup and recovery activities. Backup and disaster recovery are vital support components for any configuration management strategy.  Backups apply to development and production systems and will be performed in order to minimize the risks associated with natural occurrences such as terrorist attacks, power failures, fires, and earthquakes as well as human error either of which may result in the loss of critical files, data, or functionality.

Disaster recovery is the implementation of a specified plan that directs the computer system recovery process in the event of an interruption of service due to a planned or unplanned event such as the natural occurrences listed above.  Disaster recovery applies to both the development and production systems in participating Centers.  Disaster recovery for the development system will be handled through standard disaster recovery processes in place at organizations that develop software for the C2C system (e.g., Centers, PB Farradyne, and IBI).  For the development system, workstations and servers should be built from a standard development system image (ghosted and stored for recovery), source code and other development artifacts shall be checked in and out on a periodic basis determined by the development organization, nightly/weekly/monthly backups are performed with the daily backups stored in a fire proof safe and the monthly backups stored off-site.  Development lab hardware is all ghosted and backed up in the same manner.

## Objectives

It is a firm objective that this Configuration Management Plan shall apply through all the system life cycle phases of the Interim C2C project which began with the requirements phase through the production and maintenance phases and to the systems retirement phase.

Appropriate baselines are established at the start of the development phase and are applied to each Configuration Item.

For SWCI(s) created during the development phase, all development organizations shall implement software configuration management procedures which will be fully compatible with and subject to this CMP.  Once becoming available for release to the system (that is, successful completion of the Acceptance Test), the developed SWCI(s) will be subject to the change methods and procedures outlined in this CMP.

# Configuration Identification

## General

Configuration identification consists of setting and maintaining baselines of each individual Configuration Item (SWCI) that define the Interim C2C system at any point in time.  Depending on the system life cycle phase, different baselines are progressively established.  Details of each baseline established throughout the system life cycle shall be maintained.

## Baseline Management

The objective of establishing a baseline is to define a basis for further system life cycle process activity and allow reference to, control of, and traceability among configuration items and to requirements.  It serves as the common reference that all system development activity is built on and dictates to the development team the changes that are to be implemented.

- Baselines shall be established for the configuration items.  Developmental baselines will be established to aid in controlling the software development life cycle processes.

- A Production baseline shall be established upon implementation of the first phase of the Interim C2C system.  Further changes to the Production baseline require review and approval by the C2C CCB.

Baselines are established in a system development effort to define a formal departure point for controlling future changes that affect performance or design. A baseline, once defined and approved, is placed under CM, after which any changes in the baseline should be formally documented and approved. Each package build should have a unique release label. Product baselines should be reviewed and approved with an approval memo and attachments for the description of any discrepancies that are part of the release.

The following items should go in each center’s baseline

- All C2C related requirement documents

- All C2C related design documents.  At a minimum these should contain:

  - All Messages that the center will publish

  - All Messages that the center will subscribe to

  - Field by field description of how the published messages will be populated

  - Field by field description of how received messages will be used by the center

  - Description of actions taken upon receipt of “request” messages

- All C2C related test plans and test plan results

- All non proprietary development code required to build the C2C components

- All C2C related data and configuration files

Refer to the ICD for details of allowable messages and rules for creation of C2C specific data fields, such as IDs.

## Software Configurable Items (SWCI(s))

SWCI(s) shall consist of commercial-off-the-shelf (COTS) products, custom software developed by Centers choosing to develop their own software, PB Farradyne, and IBI, documentation, and other software development tools associated with the software build environment required to build a specific baseline.  COTS software can be from subcontractors or of the “shrink wrap” variety (not developed by a participating Center or vendor) and shall be tracked as SWCIs.  The software development tools include COTS products such as compilers, editors, and design tools and any custom tools, data files, and development scripts required to build a particular baseline.  All the software development tools will be tracked as SWCIs by development organizations developing software for the Interim C2C system.

Software developed by Centers, PB Farradyne, and IBI shall be managed and controlled through a version management tool, with each CI being minimally uniquely identified by its path, file name, and version number.   One example of how each Configuration Item (CI) can be named has been adopted for internal use within TravInfo®.  The TravInfo® internal naming scheme is as follows:

[Product]_[Component]_[Baseline Type]_[Major Level]_’.’_[Minor/Revision]_

For example:  (<Project>_DD_SRAS_3_0).

Additional information may be incorporated as necessary

where:

_ is a concatenation operator

Product = TI (Abbreviation for <Project>)

Component = <Component Abbreviation>

<Component Abbreviation> – <Component Abbreviation Desc>

Baseline Type = Defined in table below

Other types may be added as needed.  These may be coupled (i.e. TI_WD_SYS_1.0 for <Project> WatchDog for Systems Testing).

| Abbreviation | Type | Meaning |
| --- | --- | --- |
| SRAS | Software Work Product | System Requirements Allocated to Software |
| SDP | Software Work Product | Software Development Plan/Process |
| SRS | Software Work Product | Software Requirements Specification |
| SDD | Software Work Product | Software Design Document/Description |
| INT | Software Work Product/Code | Integration Build |
| SYS | Software Work Product/Code | Systems Testing Build. Conducted for Software Systems Testing as defined in the PBF Integrated Software Process (ISP) |
| PROD | Software Work Product/Code | Production Delivery. Conducted for Installation as defined in the PBF Integrated Software Process (ISP) |

## Hardware/Communications Configurable Items (HCCI(s))

Each Center shall have responsibility for establishing the initial Production baseline of all HCCIs affecting the communications network.

# Configuration Control

## General

Configuration control covers the evaluation of all Change Requests and Problem Reports and their subsequent approval or disapproval.  This includes providing methods and procedures for the systematic proposal, justification, evaluation, coordination, and approval or disapproval of proposed changes to the Interim C2C system.

The following outlines the method to avoid the possibility of a change being implemented without due consideration of its effect on the baselines, including logistics impact, costs, schedules, performance, or interface with any associated Center or vendor.

To enable the configuration control process to operate correctly and effectively, it is necessary for the CCB to oversee changes having the purpose of:

- Providing the relevant information for best decisions on changes to be made;

- Determining and implementing decisions;

- Reviewing and controlling changes in accordance with policy established by the CCB.

## Change Control Tools

In order to provide a central repository from which to manage the change control process, a collaborative tool such as the ProjectSolve2 website is recommended (see section Tools).  The ProjectSolve2 shall be used for the following purposes:

- Provide a platform in which participating Centers may access developed software, interface definitions, and interface control documents;

- CCB agendas and minutes which document decisions and policy;

- Any policy or procedural documents;

- Test plans, procedures, and results;

- Submit change requests, repose approved and declined requests and changes pending CCB approval, and implemented changes.

## Change Procedures

The configuration control process provides for an orderly incorporation and documentation of approved changes to the formal configuration baseline.  Changes can originate as enhancements to existing functionality, hardware problem reports, software problem reports, or notifications of necessary hardware or software upgrades and/or patches that may impact the Interim C2C system.   Note that there are three types of change requests that may be submitted.  These are outlined within this section and example forms are detailed in Error! Reference source not found..  One form will be used to capture the change requests and problem reports. The three types of reports are defined below:

- Software Change Request (SCR)

  - This will document the nature and functional requirements addressed by a proposed change to the software or Interface Control Documents. Requests may be made by participating Centers or MTC.  The process utilized to review, deny, or approve the change is outlined by the form structure and the basic procedure outlined below.

- Problem Report (PR)

  - Problem reports will be the basic mechanism for centers to report data or functionality problems;

- Maintenance Change Request (MCR)

  - Regular and periodic upgrades to COTS products needed to keep the system operational.

## SCR/PR/MCR Submittal

Proposed changes to the Interim C2C System are to be submitted in writing or softcopy to the CCB for approval (see Error! Reference source not found.).   Note that in the following process, the CCB may designate a person to coordinate information prior to a CCB meeting.  CCB meetings can be scheduled or held at periodic intervals (e.g., the third Tuesday of each month) as determined by MTC.  The process for submitting a change request follows:

- Submitter completes an Interim C2C Change Request (CR) Form and posts it to the appropriate area of the collaboration tool.   Optimally, the collaboration tool will notify CCB members via email when changes are submitted;

- Prior to a CCB meeting, a member of the CCB or designate will collect together SCR/PR/MCR forms not yet addressed to determine whether further information is needed and from who;

- The designate will coordinate with submitters to ensure any further information is acquired prior to the CCB meeting;

- The designate will distribute information to CCB members prior to meeting;

- A CCB meeting is scheduled;

- The CCB meets in person or via phone conference and determines the disposition of open (i.e., reports not yet addressed) CR(s), PR(s) and MCR(s);

- The CCB designate documents CCB major decisions in meeting minutes and the final disposition of CR(s), PR(s) and MCR(s) ensures the disposition and other relevant comments are reposed with the report in the selected repository;

- A CCB designate, if necessary, notifies CR/PR submitters of the final disposition.

Before a change to a CI is implemented in the Production version of the Interim C2C system, the CCB will review all test results from acceptance testing to ensure all functional requirements are met and have been adequately tested.  The review will make sure that adequate evaluation of the affect of the change is performed in advance and a recovery strategy to restore the system to pre-change condition is clearly identified.  The test results shall be provided to the CCB minimally one week prior to the CCB meeting.  Additionally, the CCB may request an audit to be conducted by PB Farradyne or other designate to ensure that the new release contains all of the agreed upon changes and documentation updates.

# Configuration Control Board (CCB)

## Membership

The primary purpose of Configuration Control Board is to review and approve proposed changes to the Interim C2C System (e.g., functionality, ICD, communications network) by involving the core parties that are interested in or impacted by proposed changes. The CCB shall consist of representative personnel from MTC and representatives from participating Centers. MTC will set the initial agenda and schedule for CCB meetings.  Voting members of the CCB are representatives of MTC and participating Centers.  The CCB consists of representatives from the following Centers, Regional TMC(s), or vendor organizations:

| Name | Organization | Project Role | Status |
| --- | --- | --- | --- |
|  | MTC | Sponsor | Voting |
|  | Silicon Valley - ITS | Participating Center | Voting |
|  | SFgo | Participating Center | Voting |
|  | Caltrans | Regional TMC | Voting |
|  | I-580 Smart Corridor | Participating Center | Voting |
|  | TravInfo® | Regional TMC | Non-voting |
|  | CCB designate | Collect, distribute information for CCB and repose minutes and CR/PR disposition | Non-voting |
|  | PB Farradyne | Software vendor | Non-voting |
|  | IBI | Software Vendor | Non-voting |

Each Configuration Control Board meeting will have an agenda and minutes. The general agenda will include status reports from development efforts, change requests, and problem reports received from operations (i.e., centers exchanging data).  Minutes will be kept which identify decisions and approvals made during each Configuration Control Board meeting as well as requests for future agenda items.

The Configuration Control Board will review problem reports and requests for changes to interface and network requirements.  The CCB will determine the changes needed and a general timeline for development and deployment, which initially will be based upon recommendations and estimates supplied by PB Farradyne. After implementation and acceptance of the initial C2C applications, future development organizations will operate under similar guidelines, and the functional requirements, timelines, and milestones will be documented in the Configuration Control Board minutes.

The Configuration Control Board will coordinate the deployment schedule for new software at all centers, and the schedule for integrating new centers into the system.

A CCB meeting may be held after completion of acceptance testing with software vendors and participating Centers and prior to the release into production of the initial release of Interim C2C software.  At that meeting, CCB members would review the results of the acceptance testing to determine whether to “Go LIVE” with the initial release of the Interim C2C System.  If the change is approved, the CCB would select a “Go LIVE” date.  Otherwise, the CCB would document the changes or clarifications required before approval would be granted.

## New Members

If any center wishes to join the Bay Area C2C, it would need to issue a formal request to the CCB for admittance. The request must include:

- Data the Center can provide.

- Data the Center would like to receive

- The expected volume and frequency of data to be exchanged

# Configuration Management Status Accounting

## General

Configuration management status accounting provides the necessary reporting mechanism to ensure the integrity of the Interim C2C System’s configuration at any time.  With proper configuration management status accounting, the current and previous configurations of the Interim C2C system can be reported to the CCB and managed appropriately.

## Tools

The project or CCB will need to decide upon two basic tools for managing CM activities: 1) PB Farradyne recommends the web based collaboration tool ProjectSolve2 which facilitates posting documents, source and object code, data files…etc as well as host a web enabled database tool such as the one defined in item number 2, which follows; 2) a database system to repose SCR(s), PR(s), and MCR(s) submitted by Centers or the MTC, preferably a web enabled tool that can be centrally located and accessed.  This later item does not need to be a high powered DBMS.  There are many low cost solutions for this type of simple database requirement.  The Technical Working Group accepted PB Farradyne's recommendation to store the SCR(s), PR(s) and MCR(s) in a Microsoft Access Database to be stored on the ProjectSolve site.

Configuration management status accounting for source code SWCI(s) developed by PB Farradyne, IBI, or a Center shall be stored in a version management (VM) repository. VM tools such as CVS, PVCS, Telelogic CM Synergy, or Visual Source Safe are examples of a VM repository.  A VM tool such as these allow for managing and controlling access to multiple versions of an object or file such that each is identified by a unique SWCI identifier which includes version numbers and disallows or inhibits changes to the same SWCI version by more than one person or process. The selection of specific VM tools by a center is outside the scope of this project.  VM tools are listed here as examples of tools that can be used by organizations that develop C2C applications; and which groups are required to utilize a VM tool within the development lifecycle.

## Configuration Audits

Unless specifically requested by the MTC or CCB, configuration audits are not intended to be part of this plan.  If desired, appropriate staff may be contracted to perform this function.

## Configuration Reporting

Through use of version management tools, software development vendors or Centers developing their own software will be required to produce reports of the content of any pending, current, or prior version of the baseline.  Baseline reports may be made available via the collaboration tool at the behest of MTC or the CCB.

| Name and location of Individual Submitting Request |  |  |  |  |
| --- | --- | --- | --- | --- |
| Machine ID |  |  |  |  |
| Date and time |  |  |  |  |
| Type of Change Request (i.e. software, hardware, problem report) |  |  |  |  |
| Description of the Change Requested |  |  |  |  |
| Is this an “Error” or “Enhancement?” |  |  |  |  |
| Severity Level | H: Impedes Operations. No Work Around exists. HM: Impedes Operations. An acceptable Work Around exists ML: Does not impede operations. No acceptable Work Around exists. L Does not impede operations. An acceptable Work Around exists. |  |  |  |

| Date Needed |  |  |  |  |
| --- | --- | --- | --- | --- |
| Which center owns the application? Who developed and is maintaining the application |  |  | Name of application |  |
| Is this a Software or Hardware modification? |  |  |  |  |
| Operational Context | What was occurring when this happened? How can this be recreated (if possible)? Describe the frequency of occurrence. |  |  |  |

# APPENDIX B – Change Request Flowchart