## Guidelines for Determining if .......DOT'S
Consultant Agreement Costs are Reasonable and Supported

FHWA STA Division Office
1994 PR/PE Review

- Basic understanding of .......DOT's organizational arrangement of contractural services office (called professional services in districts) and project management office:

  - Central Office organizational structure.

    - Contractural services

    - Project management

  - Overview of Central Office's role in the process.

    - Contractural services

    - Project management

  - District Office organizational structure.

    - Professional services

    - Project management

  - Overview of District Office's role in the process.

    - Professional services

    - Project management

- Overview of consultant usage and major steps in the process:

  - Types, $ amount, and % of work done by consultant?

    - PD&E

    - Design

    - Construction engr. & inspection (cei)

    - General consultant used?

    - Management consultant used?

  - Who are the responsible persons to administer consultant agreements. How many projects (type, $ size) assigned per staff member for managing.

    - Professional services

    - Project management

  - Steps in process

    - Develop scope

    - Prepare staff-hour and cost estimate

    - Advertise

    - Long list/ short list of firms and technical committee makeup.

    - RFP's sent to short list firms.

    - Scope of services meeting.

    - Oral technical proposals by short list firms.

    - Rating/ranking process by technical review committee.

    - Firm selected.

    - Negotiation of scope, staff-hour and price

    - Execute agreement

- Negotiation Process

  - Staff-hour negotiation process

Who Conducts and How:

State's Estimate:

    - Process to develop .......DOT's estimate

    - Based on what factors

    - Any historical data on level of effort needed for work types

    - Any comparison to similar projects done in-house

    - Any comparison to other districts

Consultant's Estimate:

    - What does STA provide to firm, when?

    - When is firm's estimate received

Process to Reach Agreement:

    - What resources are used to conduct effective negotiation session(s). Does it include refined scope of work, evaluation factors - relative importance, audit opinion, etc.

Documentation:

    - What's in files to support hours agreed to

Other Factors Affecting Process:

    - Training

    - Problems with firms using different position titles

  - Salary Rate Negotiation

Who Conducts And How:

State's Estimate:

    - Process to develop .......DOT's estimate

    - Based on what factors

    - Historical data on salary for position type

    - Any comparison to state salary for same position type

    - Any comparison to other districts

Consultant's Estimate:

    - What does STA provide to firm

    - When submitted

Process To Reach Agreement:

    - What resources are used to conduct effective negotiation session(s)

Documentation:

    - What's in files to support salary rate agreed to

Other Factors Affecting Process:

    - Training

    - Problems with firms using different position titles

- Compensation

  - Priced proposal from consultant:

    - Any cost comparison data ($/mile, %construction cost, or other units)

    - When use lump sum (well defined) vs cost + fixed fee (variable effort needed). Why; advantages, disadvantages?

    - Use of cost per unit work or billing rate (specific rate of compensation)

  - Changes in scope of services during negotiation process.

    - How does project funding shortfall affect negotiation.

  - Fixed fee:

    - Range of % allowed

  - Direct expense costs:

Process to determine reasonable expenses:

    - How negotiated with firm

    - Any comparison to state dot costs

    - State district comparisons

    - Historical firm data; based on what

Paid as lump sum or actual invoices:

    - Best method; advantages or disadvantages

  - Overhead Rates

    - Applied To salary only?

- Contract Modifications

  - Supplements And Amendments (S/A's)

    - Are there more S/A's on lump sum or cost+ agreements, why?

    - Are S/A's on lump sum agreements treated differently than on cost+ agreements.

    - Is additional operating margin (fee) paid for S/A's on lump sum contracts

    - Const. Change orders - any efforts to classify cause of; is it due to error or omission of firm, thus collect damages