Top of Form

### Process Review Work Plan

Bidding Process

- BACKGROUND

The Federal-aid Policy Guide (FAPG) 23 CFR 635A contains Federal Highway Administration regulations and policy on contract procedures for Federal-aid projects. This section of the FAPG also requires reviews of various aspects of contract administration on a four year cycle. For Fiscal Year 1996, the bidding process was selected as the subject in this cycle.

- SCOPE OF REVIEW

This review will encompass the procedures to advertise for bids, issue addenda, open bids, tabulate bids, and award contracts. Both exempt and non-exempt National Highway System projects will be included in the review sample. The review will focus on compliance with FAPG 23 CFR 635A, sections 112, 113 and 114.

Most Federal-aid projects are administered by ........; the primary exception being the ........ County Toll Road Authority. The review team will examine project records contained in the ........ Divisions and will attend a bid opening in ........ A similar review will be conducted at the County Toll Road Authority Office in ........

- REVIEW OBJECTIVES

This review has the following objectives:

  - To determine if the ........ and County Toll Road Authority processes comply with the FAPG.

  - To determine if modifications are needed of if enhancements are appropriate.

- REVIEW TEAM

........ Representatives:

Design Division:
Construction and Maintenance Division:
FHWA Representatives:

- ESTIMATED RESOURCES

  - FHWA Division Staff Time - 4 person weeks

  - FHWA Division Per Diem Costs - $400

- APPROACH

  - Preliminary Planning Phase - The following will be accomplished during this phase:

    - Develop the scope, objectives and review responsibilities.

    - Select a review team to represent both FHWA and .........

    - Develop guidelines for the review, including number of projects to sample.

  - Preliminary Analysis Phase - Existing directives and policies will be gathered and reviewed to determine compliance with the FAPG.

  - Data Collection Phase - This phase will include examining project records at ........ Headquarters and County Toll Road Authority to evaluate the level of implementation of the directives.

  - Data Analysis Phase - The data obtained from the previous phases will be analyzed. Compliance with the FAPG will be evaluated and recommendations for process improvements will be prepared, if appropriate.

  - Report Preparation Phase - A draft report will be prepared to document the review and recommendations which resulted from the review. The draft report will be circulated for comments from all involved. A final report will be prepared from the draft and submitted comments.

- TIME LINE

Key Dates:

  - Preliminary Analysis complete: March 8,1996

  - Field work complete: April 15, 1996

  - Draft report complete: May 31,1996

  - Final report complete: June 28, 1996

REVIEW SCHEDULE

| Phase | Jan. 1996 | Feb. 1996 | Mar. 1996 | Apr. 1996 | May 1996 | June 1996 |
| --- | --- | --- | --- | --- | --- | --- |
| 1. Preliminary Planning | XXX | X |  |  |  |  |
| 2. Preliminary Analysis |  | XXX | X |  |  |  |
| 3. Data Collection |  |  | XXX | XX |  |  |
| 4. Data Analysis |  |  |  | XX | XX |  |
| 5. Report Preparation |  |  |  |  | XXXX | XXXX |

| Approved: | Date / / |
| --- | --- |

Bottom of Form