## STA Quality Improvement Council
Quality Assurance Review Planning Worksheet

- What is the work process to be reviewed?

Hydraulic Design

- Has this process been selected for review because of an identified quality concern, or because this process was due for review, or both?

Both

- If there is a quality concern, what is it?

Lack of consistency in plans.
Lack of expertise within STA.

- Who are the users of the output of this process?

Project Designers, Bridge Designers, Project Engineers, Contractors, Maintenance.

- Who is the person accountable for the process and who has the authority and expertise to develop and implement changes to this process?

..... & Regions

- Please respond to one of the two following options:

OPTION A- This review will look at the entire work process from beginning to end.

Option B has been selected.

OPTION B- This review will look at key elements of the process and not the entire process.

Key elements to be reviewed: Preliminary Design

What are the beginning and ending steps for each of the key elements to be reviewed?

Prelim. Design: Beginning: Scoping End: FIR

- Where is the process documented?

Hydraulics Manual & Project Development Manual; Bridge Design Manual; Design Manual; FEMA

- Are there other documents that contain standards, guidelines and/or quality expectations for this process and its output?

AASHTO, Urban Drainage Regulations, Federal Hydraulics Circular, various city and county regulations.

- Who is the lead reviewer for this QAR?

....- Co-leaders

- Who are the other members of the review team? (If any)

..... - Bridge
..... - FHWA
STA Bridge Staff
Region Hydraulics person

- What is the schedule for this QAR?

Team assembled: Nov. 30, 2000
Reviews conducted: Dec. 1 - Jan. 31, 2001.
Report completed: Feb. 28, 2001

- Who will attend these activities, besides the review team?

Region Hydraulics Engineer, Region Access Coordinator, Region Envrionmental Manager, a Design Consultant.

- What will be the distribution of the QAR report?

Resident Engineers, Program Engineers, Hydraulics Engineers, QIC