### Process Review and Evaluation

Utility Accommodation Procedures

Date of Inspection:
FHWA Inspection Team:
State DOT's Participants:
References:

State DOT Policy For Accommodating Utilities on the Primary Road System - January 1990.
State DOT Policy for Accommodating Utilities on County FAS or City FAUS Routes as Part of a Federal-aid Project, 1987.
Construction Manual, Chapter 12.
State DOT PPM Policy 500.06.
State DOT Road Design Aids Manual Item 260.

- STATE CENTRAL OFFICE

  - R-O-W/Utility Dept.

    - Process for identifying utilities

      - By whom

      - When

    - Action required

    - Agreement status on Federal-aid project cert.

      - responsibility

      - clarification of terminology

    - Review of utilities plans

  - Design

    - Involvement in utilities

      - When

      - Responsibilities

    - Criteria for location and detail on highway construction plans

  - Coordination with FHWA

    - When

    - By whom

    - Under what circumstances

  - Verification for compliance with Utility Accommodation Policy

- RESIDENT CONSTRUCTION ENGINEER'S (RCE) OFFICE

  - Project:

  - Type of work

  - Status of work

  - Utilities to be coordinated with Construction

  - Records by RCE

    - Agreement

    - Field Book

    - Delays to contractor due to utilities

    - Extra work orders due to utilities existing but not shown on plans

    - How clearly and accurately are utilities shown?

  - Knowledge of Utility Accommodation Policy