## Slide 1: Federal Land Transfer Indiana
Lesson Learned
Colleen Smith Colleen.Smith@dot.gov FHWA and
Lynn Wilkins lwilkins@indot.in.gov Indiana DOT
Notes: S

## Slide 2: Since our first Federal Land Transfer since 1994. FHWA Division shared process documents and PowerPoint presentations provided by Dave Leighow, Carolyn Winborne James, and other experienced FHWA professionals with Indiana DOT.
Notes: FHWA’s role in the Federal land transfer process is to act as the transfer agent for the U.S. FHWA does not take title to the land which is subject to the transfer.
We also shared some examples with U.S. Forest Service.

## Slide 3: Lesson Learned Lessons Learned Communications Starts
Plan System & Needs - Once the need for a highway project has been identified, the agency determines a broad, general location (the corridor) where the potential road may be constructed.
If an LPA or State project needs rights to federal land start communication with federal land owner.
Notes: Under Title 23 U.S.C., the state DOT is responsible for all Federal-aid highway projects under the Federal/state relationship, including those projects administered at the county or city level. The DOT is responsible for establishing appraisal, acquisition and relocation program requirements and procedures for Federal-aid transportation projects.
The city or county has the option of accepting the state DOT regulation and procedures, or may submit its own to the state DOT for approval, if they wish to deviate from the state's FHWA approved procedures.

## Slide 4: Success means keeping all parties involved from the beginning.
Indiana DOT sends an Early Coordination Letter while the project is still in the “Plan System and Needs Phase.”
There MUST be discussions with the U.S. Forest Service at every phase.
Notes: Note: Certain Controlling Agencies may elect to utilize their own authority and procedures for effecting land transfers. When land transfers occur under the authority of the other Federal agency, FHWA would normally not be involved. If these authorities are in addition to the procedures involving the FHWA or are for land for a Federal-aid project, the transfer is effected in a manner acceptable to the FHWA.
These agencies include Department of Defense military branches (Army, Navy, Air Force, Marines), the Department of Veterans Affairs, and United States Postal Service and others.
In those instances, a State DOT or its nominee may work directly with a Base Commander or local administrator to process the requested land transfer.

## Slide 5: Success means keeping all parties involved from the beginning.
Everyone should be reviewing and reading the preliminary environmental document.
Keep inviting the U.S. Forest Service to all project meetings, including conference calls.
Notes: The State should coordinate its efforts so that the transportation project development process is not hindered.

## Slide 6: Success means keeping all parties involved from the beginning.
Discuss pending easement transfer with agency’s legal counsel.
Indiana DOT creates a draft of the easement document and forwards to the U.S. Forest Service for review and approval.
Indiana DOT also prepares a draft of the Application Letter and forwards to the U.S. Forest Service for review and approval.
Notes: Additions to include items such as:
NOXIOUS WEED CONTROL
ROW VEGETATION CLEARING AND DISPOSAL OF BRUSH AND WOODY DEBRIS
PETROLEUM PRODUCTS
PRESERVATION OF EXISTING SURVEY MONUMENTS

## Slide 7: Before the 120 day clock starts
Provide the U.S. Forest Service with a final draft of the environmental document for review.
Note: the Forest Service review of the draft environmental document could be taking place simultaneously while FHWA and the State DOT are also performing final review and approval of the CE.
Taking these steps before the clock starts may help keep the project letting on schedule.
Notes: Federal Land Transfer Manual page 13: “(I) Department of Agriculture -
”…The Forest Service may also specify stipulations for its concurrence in the transfer. Footnote 13 “Stipulations are requirements imposed on the State DOT or its nominee by the Controlling Agency that do not run with the land and are not included in the deed. The Forest Service Handbook defines “stipulations” (FSH 2709.12, s. 21.22) and confirms that while intended to be binding on the State DOT, they are not included in the Highway Easement Deed. “
[FS should have an opportunity to review of draft CE, regardless of whether final approval is FHWA or delegated to State DOT. In addition, any mitigation measures necessary for FS-identified resource impacts should be incorporated into the NEPA decision document. Such mitigation measures will be effectuated via stipulations or standard deed provisions.]

## Slide 8
FHWA Division become familiar with:
Federal Land Transfer Manual at: https://www.fhwa.dot.gov/real_estate/uniform_act/acquisition/flt_manual/index.cfm
And next slide
Notes: Note: Certain Controlling Agencies may elect to utilize their own authority and procedures for effecting land transfers. When land transfers occur under the authority of the other Federal agency, FHWA would normally not be involved. If these authorities are in addition to the procedures involving the FHWA or are for land for a Federal-aid project, the transfer is effected in a manner acceptable to the FHWA.
These agencies include Department of Defense military branches (Army, Navy, Air Force, Marines), the Department of Veterans Affairs, and United States Postal Service and others.
In those instances, a State DOT or its nominee may work directly with a Base Commander or local administrator to process the requested land transfer.

## Slide 9
Continue - FHWA Division become familiar with:
23 U.S. Code § 107 - Acquisition of rights-of-way—Interstate System
23 U.S. Code § 317 - Appropriation for highway purposes of lands or interests in lands owned by the United States
23 U.S. Code § 203 - Federal lands transportation program
23 U.S. Code § 204 - Federal lands access program
23 CFR 710.601 - Federal land transfers.
49 CFR 21.7 - Assurances required.
36 CFR Part 14 - Rights-of-way

## Slide 10: Thank you
Colleen Smith Colleen.Smith@dot.gov FHWA and
Lynn Wilkins lwilkins@indot.in.gov Indiana DOT
Notes: S